|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Z:\Academic\Academic Admin\Administration\1.png | meeting minuteS | | | | | | | | |
| **Project:** | | Taxinet Project | | **Project Code:** | | TNS | |
| **Project Manager:** | | Teacher Sang NV | | **Conductor:** | | Teacher : SangNV | |
| **Secretary:** | | Dinh Quang Duong | |
| **Date:** | | 27-01-2015 | | **Time:** | | 09:00 AM – 11:00 AM | |
| **Venue:** | | Room 219 Giảng đường FU Hòa Lạc | | | | | |
| **Topic of meeting:** | | Review Meeting | | | | | |
| **Attendees:** | | | | | | | |
| **No** | **Full name** | | **Unit/Group** | | **Position** | | **Attendance** |
| 1 | Đinh Quang Dương | | Nhom ES08 | | Team Leader | | Present |
| 2 | Đỗ Ngọc Tuấn | | ES08 | | Team Member | | Present |
| 3 | Trương Hoàng Hà | | ES08 | | Team Member | | Present |
| 4 | Đào Trung HIếu | | ES08 | | Team Member | | Present |
| 5 | Trần Cảnh Quân | | ES08 | | Team Member | | Present |
| 6 | Nguyen Minh Dao | | ES10 | | Team Member | | Present |
| 7 | Ngo Manh Nhat | | ES10 | | Team Member | | Present |
| 8 | Nguyen Hoang Nam | | ES10 | | Team Member | | Present |
| 9 | Le Dang Lam | | ES10 | | Team Member | | Present |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |

# Objectives

Cuộc họp review , trao đổi, cung cấp thông tin cho từng thành viên trong nhóm.

# Agenda

Các công việc cần review :

* Tien do cong viec trong tuan truoc
* Ke hoach cho tuan tiep theo

# Contents

1. Project progress of iOS

**A. iOS Team**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Doer** | **Deadline** | **Status** | **ieuote** |
| Nghiên cứu kết với Web services trong iOS | Nhật | 24/01 | Done |  |
| Làm demo chức năng Đăng Ký của Rider | Đao | 24/01 | Done |  |
| Set môi trường bên Web để kết nối từ iOS | Đạo, Nhật | 24/01 | Done |  |
| Hoàn thành báo cáo 1,2 | Lâm | 24/01 | Done |  |
| Hoàn nghiên cứu Hibernate + Làm Demo Chức năng Đăng Ký của Driver | NamNH | 24/01 | In progress | Chua ket noi vao co so du leu |
|  |  |  |  |  |

**B. Android Team**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Doer** | **Deadline** | **Status** | **Note** |
| Mapping database in hibernate | HaTH |  | Done |  |
| Demo JSF user interface | DuongDQ |  | Done | Da co the upload anh |
| Da hoan thanh ve 9 screen cua riders | Tuan,Hieu |  |  | Chua co flows giua cac man hinh |
|  |  |  |  |  |
|  |  |  |  |  |

**2. Plan for the next week**

**A. iOS Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Doer** | **Deadline** | **Status** |
| Login function | Nhật | 31/01 |  |
| Display Booking Status (Driver Home) | Nhat | 31/01 |  |
| Set môi trường bên Web để kết nối từ iOS | Nhật | 31/01 |  |
| Login of Rider | Dao | 31/01 |  |
| Display current Taxi (Rider Home) | Dao | 31/01 |  |
| Booking taxi for Rider | Dao | 31/01 |  |
| Create demo Register for Rider (ket noi Hibernate) | NamNH | 31/01 |  |
| Update screen definition for Mobile, Web screens | LamLD | 31/01 |  |

**B. Android Team**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Doer** | **Deadline** | **Status** | **Note** |
| Modify Hibernate Mapping | HaTH | 31/01/2015 |  | Create tables for Agent |
| Create demo Spring RESTFul JSON Web Service | HaTH | 31/01/2015 |  |  |
| Create demo cho chuc Driver Register | DuongDQ | 31/01/2015 |  | Hoan thanh ket noi voi co du lieu |
| Change all design screens cua Web App (Agent , Driver, Riders) to JSF Pages | QuanTC | 31/01/2015 |  | Tao flows cho cac screens |
| Build Screens for Drivers | HieuDT | 31/01/2015 |  | Chu y cac flows cua screens |
| Build screens for Riders | TuanDN | 31/01/2015 |  | Chu y cac flows cua screens |
| Bao cao 1 | TuanDN | 31/01/2015 |  |  |
| Bao cao 2 | DuongDQ | 31/01/2015 |  |  |

# Conclusion

|  |  |
| --- | --- |
| **Discussed Items** | **Decisions** |
| **All above items** | All members follow the plan |
|  |  |